| Task Name | Task Description | Assigned to… | Est. Hours to Create |
| --- | --- | --- | --- |
| Basic Title Screen | Upon game open, brings up the title screen with all of the different mode and option selections. Clicking on these doesn’t need to do anything yet but there should be indication of what option you are pressing. | Ben | 2 hours |
| Game Customization Screen | Functionality for choosing character and stage. Does not need to look pretty yet, more just necessary so that we can get from the title screen into a match. |  | 2(?) hours |
| Basic Navigation | Should be able to navigate between the currently available screens -> go from title to training mode and back, go into options and back (actually options don’t need to be implemented by now), and exit the game. Should be relatively straightforward. |  | 30 min |

Sprint One Tasks (tried to overestimate time)

Menu Tasks

Red = Not Started, Orange = In Progress, Green = Complete

Training Mode Tasks

| Task Name | Task Description | Assigned to… | Est. Hours to Create |
| --- | --- | --- | --- |
| Player Character and world spawn in | Training mode should spawn in the character that was selected on the character selection screen, and move to the game scene |  | 30 min |
| Player Movement (Simple) | Playable character is able to run left and right, jump, and double jump. Variables such as movement speed and jump height should be easily accessible so we can modify them later. |  | 3 hours |
| Training Stage | Before we worry about the destructible walls, we should have an environment with platforms that the character can run around in. Player should drop through floating platforms if they tap down without holding any other input. |  | 30/40 minutes |
| Character one attacks (gameplay) | Each attack should have a defined, currently visible hitbox with a specific launch angle, launch velocity multiplier, and frame data. I would imagine it will take a hot minute to get the first attack working, and then speed up from there. |  | Maybe 3 or 4 hours for the first one, 1 hour for each subsequent attack |
| Opponent CPU exists | Should be simple in training mode since the CPU doesn’t have to do anything |  | 15 minutes |
| Opponent CPU can be hit by attacks | More detail will be added once attacks are working |  | Currently hard to say |
| Knocking the CPU into the walls damages the walls | More detail will be added once attacks are working |  | Currently hard to say |

Single-Player/Local Multiplayer:

| Task Name | Task Description | Assigned To… | Est. Hours to Create |
| --- | --- | --- | --- |

Art tasks

These will most likely be more long term things to work on as the game progresses. Currently will just be left in list format but should be converted to a table once we know more specifics.

- Menu Artwork

- Stage Assets (Blocks, Platforms)

- Stage Backgrounds

- Character Selection Screen Art

- Base Character Sprites

- Character Movement Animations

- Character Attack Animations

Some considerations with these are that it will obviously take a very long time to create animations for every move for many characters, so we should both not be too ambitious with our amount of characters, and reuse poses and animations where we can. Additionally, it might be helpful to build the hitboxes for attacks before making the art for them. Or it might be easier the other way around. Not really sure yet. Hopefully once we get into the process of making animations, making more of them will be speedier than the first ones.

- Music (I can make some, but I’ll probably get perfectionist-y about it and spend too much time on it instead of the game itself)

CURRENT DEVELOPMENT PROGRESS

Week 1 (1/29): 10 new tasks, 0 tasks completed.

10 tasks not started, 0 tasks in progress, 0 tasks completed